| Working Title of the Project: |  | Visionary Career Assistance: Ai-Driven Adaptive Learning For Underprivileged Students |  |  |
| --- | --- | --- | --- | --- |
| Project Site / Location |  | Dehradun , Chennai |  |  |
| Name and address of the company/organisation (Applicable for projects with industry or industry support) |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |
| Supervision Team |  |  |  |  |
|  | Supervisor |  | Co-Supervisor | External Supervisor (If applicable) |
| Name | Dr Mohammad Shahnawaz Hussain |  |  |  |
| Designation |  |  |  |  |
| Department | CINTEL |  |  |  |
| Campus | Kattankulathur |  |  |  |
| Telephone | 8521115852 |  |  |  |
| E-mail |  |  |  |  |

| Name of student | Register Number | Department | Mobile Number | Email ID |
| --- | --- | --- | --- | --- |
| Atharv Dobhal | RA2211047010134 | CINTEL | 9456179625 | ad6801@srmist.edu.in |
| Divyansh Bafila | RA2211047010068 | CINTEL | 9557737160 | db9533@srmist.edu.in |

| Degree/ program | B.Tech | Specialisation | Project Batch ID BTech Artificial Intelligence |
| --- | --- | --- | --- |
| Academic Year | 2025-2026 (Even) | Semester | 8 |
| Course Code | 21CSP401L/ 21CSP402L | Course Title | Project |
| Mission Statement |  |  |  |
| Problem (or) Product Description: |  |  |  |
| The system collects structured and semi-structured student survey data through a secure web interface covering background, behavior, academics, income, and role-model factors. |  |  |  |
| A backend preprocessing pipeline validates inputs, handles missing values and outliers, and stores cleaned data in a canonical format to ensure reproducible analysis. |  |  |  |
| Statistical and sentiment analysis techniques are applied to survey responses to compute quantitative career confidence scores. |  |  |  |
| A hierarchical regression model is used to analyze multi-level relationships and determine the relative influence of socio-economic and behavioral variables on career confidence. |  |  |  |
| Analytics results are exposed through RESTful APIs with caching and asynchronous execution to support scalable and efficient data access. |  |  |  |
| A React-based frontend presents cohort-level and individual-level insights using interactive dashboards, filters, and visualizations. |  |  |  |
| The platform generates downloadable PDF reports and summaries to support academic review, mentoring decisions, and institutional planning. |  |  |  |
| Assumptions and Constraints |  |  |  |
| The system assumes truthful survey responses and sufficient data volume for statistical modeling. Career confidence is treated as a measurable latent construct derived from survey variables. Constraints include limited dataset size, potential response bias, dependence on predefined survey schemas, and computational limits affecting real-time model retraining and large-scale analytics. |  |  |  |
| Stakeholders |  |  |  |
| Students, school teachers, career mentors, guidance counselors, school administrators, educational institutions, researchers analyzing career development trends |  |  |  |

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |
| 01-11-2025 | 07-11-2025 | Problem identification and scope definition | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 08-11-2025 | 15-11-2025 | Literature survey and research gap analysis | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 16-11-2025 | 22-11-2025 | Requirement analysis and use-case identification | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 23-11-2025 | 30-11-2025 | Survey questionnaire design and schema finalization | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 01-12-2025 | 07-12-2025 | System architecture design (HLD & LLD) | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 08-12-2025 | 15-12-2025 | Backend environment setup and database design | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 16-12-2025 | 22-12-2025 | Survey ingestion module and validation logic | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 23-12-2025 | 31-12-2025 | Data preprocessing, cleaning, and quality checks | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 01-01-2026 | 07-01-2026 | Sentiment analysis and feature engineering | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 08-01-2026 | 15-01-2026 | Hierarchical regression model implementation | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 16-01-2026 | 22-01-2026 | Analytics API development and integration | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 23-01-2026 | 31-01-2026 | Frontend dashboard design and UI implementation | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 01-02-2026 | 10-02-2026 | Dashboard-API integration and visualization testing | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 11-02-2026 | 20-02-2026 | Data quality dashboard and alert mechanism | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 21-02-2026 | 28-02-2026 | Performance optimization (caching, pagination) | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 01-03-2026 | 10-03-2026 | Testing, bug fixing, and CI pipeline setup | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 11-03-2026 | 20-03-2026 | Documentation, sprint reports, and review preparation | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 21-03-2026 | 31-03-2026 | Research paper drafting and formatting | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 01-04-2026 | 10-04-2026 | Final testing, submission readiness, and Research Day preparation | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |

Summary record of major progress meetings with supervisors ( Sprint 1)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 05-12-2025 | Project scope finalized; literature review completed; survey framework drafted | Finalize survey questions and prepare digital survey form by 10-12-2025 | No issues; existing infrastructure sufficient | 10-12-2025 |
| 10-12-2025 | Survey questionnaire finalized; survey form deployed for data collection | Continue survey distribution and begin backend ingestion setup by 15-12-2025 | None identified | 15-12-2025 |
| 15-12-2025 | Survey data collection initiated; ingestion module development started | Expand survey reach and test ingestion pipeline with sample data by 20-12-2025 | No additional resources required | 20-12-2025 |
| 20-12-2025 | Significant survey responses collected; validation and preprocessing logic implemented | Continue survey collection and start data quality checks by 29-12-2025 | Monitoring response rate; no blockers | 29-12-2025 |
| 29-12-2025 | Survey collection ongoing; majority responses received; preliminary analytics initiated | Complete survey collection and transition to analytics and dashboard development by 05-01-2026 | None; system stable | 04-01-2026 |