| Working Title of the Project: |  | Visionary Career Assistance: Ai-Driven Adaptive Learning For Underprivileged Students |  |  |
| --- | --- | --- | --- | --- |
| Project Site / Location |  | Dehradun , Chennai |  |  |
| Name and address of the company/organisation (Applicable for projects with industry or industry support) |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |
| Supervision Team |  |  |  |  |
|  | Supervisor |  | Co-Supervisor | External Supervisor (If applicable) |
| Name | Dr Mohammad Shahnawaz Hussain |  |  |  |
| Designation |  |  |  |  |
| Department | CINTEL |  |  |  |
| Campus | Kattankulathur |  |  |  |
| Telephone | 8521115852 |  |  |  |
| E-mail |  |  |  |  |

| Name of student | Register Number | Department | Mobile Number | Email ID |
| --- | --- | --- | --- | --- |
| Atharv Dobhal | RA2211047010134 | CINTEL | 9456179625 | ad6801@srmist.edu.in |
| Divyansh Bafila | RA2211047010068 | CINTEL | 9557737160 | db9533@srmist.edu.in |

| Degree/ program | B.Tech | Specialisation | Project Batch ID BTech Artificial Intelligence |
| --- | --- | --- | --- |
| Academic Year | 2025-2026 (Even) | Semester | 8 |
| Course Code | 21CSP401L/ 21CSP402L | Course Title | Project |
| Mission Statement |  |  |  |
| Problem (or) Product Description: |  |  |  |
| The system collects structured and semi-structured student survey data through a secure web interface covering background, behavior, academics, income, and role-model factors. |  |  |  |
| A backend preprocessing pipeline validates inputs, handles missing values and outliers, and stores cleaned data in a canonical format to ensure reproducible analysis. |  |  |  |
| Statistical and sentiment analysis techniques are applied to survey responses to compute quantitative career confidence scores. |  |  |  |
| A hierarchical regression model is used to analyze multi-level relationships and determine the relative influence of socio-economic and behavioral variables on career confidence. |  |  |  |
| Analytics results are exposed through RESTful APIs with caching and asynchronous execution to support scalable and efficient data access. |  |  |  |
| A React-based frontend presents cohort-level and individual-level insights using interactive dashboards, filters, and visualizations. |  |  |  |
| The platform generates downloadable PDF reports and summaries to support academic review, mentoring decisions, and institutional planning. |  |  |  |
| Assumptions and Constraints |  |  |  |
| The system assumes truthful survey responses and sufficient data volume for statistical modeling. Career confidence is treated as a measurable latent construct derived from survey variables. Constraints include limited dataset size, potential response bias, dependence on predefined survey schemas, and computational limits affecting real-time model retraining and large-scale analytics. |  |  |  |
| Stakeholders |  |  |  |
| Students, school teachers, career mentors, guidance counselors, school administrators, educational institutions, researchers analyzing career development trends |  |  |  |

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |
| 01-11-2025 | 07-11-2025 | Problem identification and scope definition | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 08-11-2025 | 15-11-2025 | Literature survey and research gap analysis | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 16-11-2025 | 22-11-2025 | Requirement analysis and use-case identification | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 23-11-2025 | 30-11-2025 | Survey questionnaire design and schema finalization | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 01-12-2025 | 07-12-2025 | System architecture design (HLD & LLD) | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 08-12-2025 | 15-12-2025 | Backend environment setup and database design | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 16-12-2025 | 22-12-2025 | Survey ingestion module and validation logic | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 23-12-2025 | 31-12-2025 | Data preprocessing, cleaning, and quality checks | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 01-01-2026 | 07-01-2026 | Sentiment analysis and feature engineering | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 08-01-2026 | 15-01-2026 | Hierarchical regression model implementation | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 16-01-2026 | 22-01-2026 | Analytics API development and integration | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 23-01-2026 | 31-01-2026 | Frontend dashboard design and UI implementation | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 01-02-2026 | 10-02-2026 | Dashboard-API integration and visualization testing | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 11-02-2026 | 20-02-2026 | Data quality dashboard and alert mechanism | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 21-02-2026 | 28-02-2026 | Performance optimization (caching, pagination) | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 01-03-2026 | 10-03-2026 | Testing, bug fixing, and CI pipeline setup | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 11-03-2026 | 20-03-2026 | Documentation, sprint reports, and review preparation | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 21-03-2026 | 31-03-2026 | Research paper drafting and formatting | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 01-04-2026 | 10-04-2026 | Final testing, submission readiness, and Research Day preparation | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |
| 07-01-2026 | 08-01-2026 | Sprint 2 planning and objective finalization for data quality and monitoring | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 09-01-2026 | 10-01-2026 | Review of existing ingestion workflow and identification of monitoring requirements | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 11-01-2026 | 12-01-2026 | Design of completeness metric computation logic | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 13-01-2026 | 14-01-2026 | Design of duplicate detection and duplicate count logic | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 15-01-2026 | 16-01-2026 | Design of outlier detection rules for numeric survey fields | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 17-01-2026 | 18-01-2026 | Backend implementation of post-ingestion metric computation | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 19-01-2026 | 20-01-2026 | Testing and refinement of batch metric computation workflow | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 21-01-2026 | 22-01-2026 | Database table design for batch-level quality metric storage | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 23-01-2026 | 24-01-2026 | Database updates for schema-version-based metric tracking | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 25-01-2026 | 26-01-2026 | Development of monitoring API endpoints for batch summaries | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 27-01-2026 | 28-01-2026 | Development of API endpoints for batch drill-down details | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 29-01-2026 | 30-01-2026 | Frontend wireframing and layout design for monitoring dashboard | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 31-01-2026 | 01-02-2026 | Implementation of dashboard summary cards and batch listing UI | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 02-02-2026 | 03-02-2026 | Integration of time-series charts for completeness, duplicates, and outliers | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 04-02-2026 | 05-02-2026 | Development of batch drill-down interface for field-level quality metrics | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 06-02-2026 | 07-02-2026 | Alert threshold configuration UI and backend settings integration | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 08-02-2026 | 09-02-2026 | Implementation of automated email alert handling for threshold breaches | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 10-02-2026 | 11-02-2026 | Integration of Slack and webhook notifications for problematic batches | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 12-02-2026 | 13-02-2026 | End-to-end testing of ingestion, monitoring dashboard, and alert workflows | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |

Division of work and contributors

| Time period |  | Activities or components of the project | Name/Register Number of the Individual Contributor | Names/Register Number of the Joint Contributors |
| --- | --- | --- | --- | --- |
| From Date | To Date |  |  |  |
| 20-02-2026 | 20-02-2026 | Sprint 3 planning and objective finalization for analytics API performance and CI | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 21-02-2026 | 21-02-2026 | Review of analytics endpoints and identification of performance bottlenecks | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 22-02-2026 | 22-02-2026 | Design of Redis caching strategy for analytics responses | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 23-02-2026 | 23-02-2026 | Implementation of Redis cache integration for analytics APIs | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 24-02-2026 | 24-02-2026 | Design and enforcement of pagination with maximum page-size caps | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 25-02-2026 | 25-02-2026 | Implementation of rate limiting with 429 responses and retry headers | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 26-02-2026 | 26-02-2026 | Testing and refinement of cache, pagination, and rate-limiting behavior | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 27-02-2026 | 27-02-2026 | Preparation of load-testing scenarios for ingestion and analytics endpoints | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 28-02-2026 | 28-02-2026 | Execution of load tests and collection of latency and throughput metrics | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 01-03-2026 | 01-03-2026 | Performance tuning based on load-test observations | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 02-03-2026 | 02-03-2026 | CI workflow design for ingestion and analytics test execution | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 03-03-2026 | 03-03-2026 | Integration of automated coverage reporting and artifact publishing | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |
| 04-03-2026 | 04-03-2026 | Validation of CI coverage reports and quality tracking outputs | Divyansh Bafila (DB9533) | Atharv Dobhal (AD6801) |
| 05-03-2026 | 05-03-2026 | Design of staging smoke test flow for ingest-to-read validation | Atharv Dobhal (AD6801) | Divyansh Bafila (DB9533) |

Summary record of major progress meetings with supervisors ( Sprint 1)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 05-12-2025 | Project scope finalized; literature review completed; survey framework drafted | Finalize survey questions and prepare digital survey form by 10-12-2025 | No issues; existing infrastructure sufficient | 10-12-2025 |
| 10-12-2025 | Survey questionnaire finalized; survey form deployed for data collection | Continue survey distribution and begin backend ingestion setup by 15-12-2025 | None identified | 15-12-2025 |
| 15-12-2025 | Survey data collection initiated; ingestion module development started | Expand survey reach and test ingestion pipeline with sample data by 20-12-2025 | No additional resources required | 20-12-2025 |
| 20-12-2025 | Significant survey responses collected; validation and preprocessing logic implemented | Continue survey collection and start data quality checks by 29-12-2025 | Monitoring response rate; no blockers | 29-12-2025 |
| 29-12-2025 | Survey collection ongoing; majority responses received; preliminary analytics initiated | Complete survey collection and transition to analytics and dashboard development by 05-01-2026 | None; system stable | 04-01-2026 |

Summary record of major progress meetings with supervisors ( Sprint 2)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 07-01-2026 | Sprint 2 objectives finalized focusing on post-ingestion data quality metrics, monitoring dashboard, and automated alerts. Initial review of batch ingestion workflow completed. | Begin implementation of completeness, duplicate, and outlier metric computation by 14-01-2026. | No major issues; existing backend and frontend setup sufficient for Sprint 2 work. | 14-01-2026 |
| 14-01-2026 | Data quality metric computation logic designed and partially implemented for batch-level validation after ingestion. | Complete storage of quality metrics by batch ID and schema version by 21-01-2026. | Need to confirm final threshold values for completeness, duplicates, and outliers with supervisors. | 21-01-2026 |
| 21-01-2026 | Batch-level metric storage implemented successfully. Initial dashboard layout for monitoring and trend visualization drafted. | Develop lightweight monitoring dashboard with time-series charts and batch summary view by 28-01-2026. | Minor UI refinement guidance required for presenting data clearly in dashboard view. | 28-01-2026 |
| 28-01-2026 | Monitoring dashboard implemented with batch listing and time-series visualizations. Basic drill-down concept for batch details reviewed. | Add batch drill-down functionality with field-level completeness and outlier details by 04-02-2026. | No infrastructure issues; continued frontend-backend coordination recommended. | 04-02-2026 |
| 04-02-2026 | Batch drill-down functionality completed and integrated with stored quality records. Alert configuration design discussed with supervisors. | Implement automated alerts through email, Slack, and webhook integration by 10-02-2026. | External alert channel configuration requires careful testing in development environment. | 10-02-2026 |
| 14-02-2026 | End-to-end Sprint 2 functionality validated including post-ingestion metrics, dashboard monitoring, and automated alerts. Documentation prepared for supervisor review. | Close Sprint 2 and prepare transition plan for Sprint 3 focusing on analytics API performance and CI improvements. | No major blockers; supervisors satisfied with sprint outcomes and readiness for next phase. | 20-2-26 |

Summary record of major progress meetings with supervisors ( Sprint 3)

| Summary record of major progress meetings with supervisors |  |  | Working title of dissertation/research project: |  |
| --- | --- | --- | --- | --- |
| Meeting date & supervisors present | Progress since last meeting | Agreed programme of work and target dates | Other issues, e.g. facilities, supervision, training needs, etc. | Date of next meeting |
| 20-02-2026 | Sprint 3 objectives finalized focusing on analytics API performance, CI coverage, smoke tests, and operational readiness. Existing analytics endpoints and deployment workflow reviewed. | Start implementation of Redis caching, pagination caps, and rate limiting by 24-02-2026. | No major issues; current development environment supports Sprint 3 work. | 24-02-2026 |
| 24-02-2026 | Redis caching and pagination controls partially implemented. Initial rate-limiting logic and response header planning completed. | Complete performance controls and begin load testing to tune API behavior by 27-02-2026. | Need to observe API performance carefully to decide suitable cache TTL and request limits. | 27-02-2026 |
| 27-02-2026 | Caching, pagination caps, and rate limiting implemented for analytics endpoints. Preliminary load testing performed to evaluate throughput and latency. | Refine performance tuning and enable CI-based test coverage for ingestion and analytics modules by 01-03-2026. | Load testing setup required additional calibration but no blocking issues identified. | 01-03-2026 |
| 01-03-2026 | CI workflow for ingestion and analytics tests configured and coverage reporting enabled successfully. Coverage output and reporting format reviewed. | Add staging smoke tests for ingest-to-read workflow and connect deployment blocking logic by 03-03-2026. | Minor workflow adjustments may be required to improve clarity of test results. | 03-03-2026 |
| 03-03-2026 | Staging smoke tests added and integrated into deployment workflow. Validation confirmed failed smoke tests block deployment progression. | Strengthen monitoring, logging, and alerting across the pipeline and perform final end-to-end verification by 05-03-2026. | Need careful validation of logs and alert messages to ensure operational usefulness. | 05-03-2026 |
| 05-03-2026 | End-to-end Sprint 3 functionality verified including API performance controls, CI coverage, staging smoke tests, and operational monitoring. Documentation prepared for review. | Close Sprint 3 and prepare transition to next implementation phase based on supervisor feedback. | No major blockers; supervisors satisfied with improved performance and deployment readiness. | To be scheduled |