| Working Title of the Project: |  | Visionary Career Assistance |  |  |
| --- | --- | --- | --- | --- |
| Project Site / Location |  | SRM Institute of Science and Technology, Kattankulathur |  |  |
| Name and address of the company / organisation (Applicable for projects with industry or industry support) |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |
| Supervision Team |  |  |  |  |
|  | Supervisor |  | Co-Supervisor | External Supervisor (If applicable) |
| Name | Dr. Sumathy G |  |  |  |
| Designation | Associate Professor |  |  |  |
| Department | Computational Intelligence |  |  |  |
| Campus | Kattankulathur |  |  |  |
| Telephone | 9789013378 |  |  |  |
| E-mail | sumathyg@srmist.edu.in |  |  |  |

| Name of student | Register Number | Department | Mobile Number | Email ID |
| --- | --- | --- | --- | --- |
| Atharv Dobhal | RA2211047010134 | CINTEL | 9456179625 | ad6801@srmist.edu.in |
| Hari Venkataraman | RA2211047010116 | CINTEL | 8148473998 | hv9961@srmist.edu.in |

| Degree/ program | B.Tech | Specialisation | Project Batch ID Computer Science & Engineering |
| --- | --- | --- | --- |
| Academic Year | 2024-2025 (Even) | Semester | 8 |
| Course Code | 21CSP302L | Course Title | Project |
| Mission Statement |  |  |  |
| Problem (or) Product Description: |  |  |  |
| Visionary Career Assistance is an innovative career guidance platform designed to help students make informed decisions through data-driven insights and mentor connections. |  |  |  |
| The system addresses the lack of accessible career counseling, particularly for students from underrepresented and economically disadvantaged backgrounds. |  |  |  |
| Through interactive dashboards, the platform analyzes students' socio-economic backgrounds, behavioral patterns, and role model influences to provide personalized guidance. |  |  |  |
| The application combines sentiment analysis, income mapping, and mentorship matching to offer both psychological and practical career support. |  |  |  |
| By democratizing access to quality career guidance, Visionary Career Assistance aims to reduce inequality in educational opportunities while empowering students to navigate complex career decisions with confidence. |  |  |  |
| Assumptions and Constraints |  |  |  |
| The project assumes students will provide accurate data regarding role models, socio-economic background, and behavior. It relies on stable access to public datasets, cloud services, and modern web browsers. Constraints include maintaining sub-three-second dashboard load times, ensuring mobile responsiveness, protecting sensitive data, and achieving a minimum 70% active engagement rate. |  |  |  |
| Stakeholders |  |  |  |
| The primary stakeholders include students seeking career guidance, mentors providing professional insights, and administrators managing the platform's operations. Secondary stakeholders involve educational institutions integrating the system, career counselors utilizing analytics, and developers maintaining technical performance. External stakeholders include government bodies supporting educational initiatives and organizations promoting equitable access to career opportunities. |  |  |  |

Division of work and contributors of SPRINT 1 [ Include Daily Scrum of Sprint 1]

Sprint 1: Career Analysis Dashboard Development
Duration: 4 weeks

| TASK | CONTRIBUTOR |
| --- | --- |
| Design and develop Role Model Impact Visualization | Atharv Dobhal |
| Create Behavioral Trends Tracking Charts | Atharv Dobhal |
| Develop backend APIs for socio-economic background analysis | Hari Venkataraman |
| Set up database schema and manage PostgreSQL integration | Hari Venkataraman |
| Ensure frontend-backend integration and responsive design | Both |
| Conduct initial testing and user feedback analysis | Both |

Daily Scrum Highlights

- Day 1–2: Finalize dashboard modules and design frontend layout

- Day 3–5: Develop backend APIs for role model and socio-economic data

- Day 6–7: Implement data visualizations and frontend integration

- Day 8–9: Mobile responsiveness improvements and API testing

- Day 10: Full dashboard testing and documentation preparation

Deliverables

- Interactive Career Analysis Dashboard (Role Model, Behavior, Income modules)

- Responsive web interface compatible with mobile devices

- Functional backend APIs for data processing and visualization

Signature of the Supervisor

Division of work and contributors of SPRINT 2 [ Include Daily Scrum of SPRINT 2]

Sprint 2: Mentor Matching Platform and UI Enhancements
Duration: 4 weeks

| TASK | CONTRIBUTOR |
| --- | --- |
| Design and develop Mentor Profile Browsing Interface | Atharv Dobhal |
| Implement Mentor Matching Algorithm and API endpoints | Hari Venkataraman |
| Enhance mobile responsiveness and drill-down analytics | Atharv Dobhal |
| Build real-time notification system for mentor matches | Hari Venkataraman |
| Conduct system testing and error handling improvements | Both |

Daily Scrum Highlights

- Day 1–2: Define mentor profile structure and user flow

- Day 3–5: Develop mentor matching backend services and integrate with frontend

- Day 6–7: Implement mobile UI optimization and interactive charts

- Day 8–9: Set up real-time notifications and refine mentor matching algorithm

- Day 10: End-to-end testing and final documentation

Deliverables

- Functional Mentor Matching Platform with verified profiles

- Mobile-optimized dashboard with drill-down features

- Real-time notifications for mentor connections and session bookings

Signature of the Supervisor

Worksheet / Data collection / Observation etc

# For the Visionary Career Assistance project, data collection was carried out systematically through multiple structured methods to ensure high-quality inputs for analysis and platform development. Primary data was collected via digital survey forms distributed to a diverse group of students across different academic levels. The surveys captured essential parameters such as socio-economic background, family income bracket, role model influences (categorized as positive, neutral, or negative), behavioural patterns over a six-month period, and individual career aspirations. The surveys were designed using simple, intuitive forms to ensure a high response rate and minimize data entry errors.

# Observational data was also gathered during user interaction testing phases. Students' navigation behaviour across the dashboard, response times, and feature preferences were carefully recorded to understand practical usage patterns. Regular observations were logged during daily scrum meetings, where user feedback and system performance were discussed. Significant patterns such as the influence of family income on career choice trends, and the behavioural habits affecting long-term goals, were noted and incorporated into system refinement.

# Data entries were organized into a structured PostgreSQL database with unique identifiers for each user to maintain privacy and data integrity. Backend preprocessing scripts were employed to clean, validate, and categorize data before feeding it into visualization modules. External benchmark data like regional employment rates and average income statistics were sourced from verified public APIs to support comparative analysis.

# Through comprehensive data collection, observation, and careful organization, the platform was equipped to generate meaningful, accurate, and personalized career guidance insights for students.

Research Article with Journal Publication Details / Patent disclosure form with patent status

(include certificates and proofs)